**Meeting Minute 02**

Date/Location: 02-11-2019, NSU Study Hall

Attendees: Syed Md. Zishan Ali (ZA), Md. Oahiduzzaman Mondol Zihad (OZ), Md. Rifat Hasan (RH)

Start Time: 01:00pm

End Time: 2:00pm

**Decisions**

=========

\* In the project we will use Python for backend and for frontend we use HTML,CSS and Javascript.

\* We use Django for the backend framework. Link: https://www.djangoproject.com/  
\* We use Bootstrap for the frontend framework. Link: https://getbootstrap.com/

\* We use Doxygen and XML for documentation. Link: http://www.doxygen.nl/

\* For coding standards, we follow PEP-8 <https://www.python.org/dev/peps/pep-0008/>

\* Initially, we’ll try to implement these functions: login, logout, enrollment, payment, writing blogs, course categories, search option, donate.

\* Discussion on github merge conflicts took place and all are instructed to study the link: https://help.github.com/en/github/collaborating-with-issues-and-pull-requests/resolving-a-merge-conflict-on-github

**Actions**

=======

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Allocated team member(s)** | **Deadline** | **Status** |
| Trello account | RH | 30/10/2019 | Done |
| Slack account | RH | 30/10/2019 | Done |
| Github | OZ | 30/10/2019 | Done |
| Documentation Tool | ZA,RH | 30/10/2019 | Done |
| Coding Standard | ZA,OZ | 02/11/2019 | Done |
| Framework | RH,OZ | 02/11/2019 | Done |
| Login,Categories,Blogs | RH | 09/11/2019 | Doing |
| Logout,Donate,Payment, | ZA | 09/11/2019 | Doing |
| Search Option, Enrollement | OZ | 09/11/2019 | Doing |